## Slide 1
ALMODON PLUS
One Almodon.
More ways to engage.
Bring discovery, programs and video playback into the main Almodon experience.
DECISION • APPROVE A CONTROLLED MVP
THE EXECUTIVE CASE
REUSE THE ASSET
Existing Almodon Plus programs, episodes and shorts.
UNIFY THE JOURNEY
Homepage, programs hub and related article placements.
PROVE THE IMPACT
Test video engagement without harming news consumption.
Approval covers MVP delivery subject to player, CMS and analytics feasibility checks; not a full platform rebuild.

## Slide 2
ALMODON
BUSINESS RATIONALE & PRODUCT STRATEGY
Why bring Almodon Plus inside Almodon?
ALMODON PLUS / EXECUTIVE MVP APPROVAL
02 / 07
TODAY
Two connected destinations
News on Almodon; video programming on Almodon Plus. A journey between formats must be made easier.
PROPOSED EXPERIENCE
READ → DISCOVER → WATCH → CONTINUE
Integrated navigation and curation + in-site video playback. Keep the current Plus infrastructure unless migration is justified later.
Reach
Expose existing video to Almodon readers.
Engagement
Build cross-format journeys and watch depth.
Brand
Present journalism and video as one offer.
Benchmark signal: Al Jazeera Net and The Guardian surface video within their news environments. Design pattern ≠ proven uplift.

## Slide 3
ALMODON
PROPOSED UX AND CONCEPT DESIGN
Three placements. One on-site viewing experience.
ALMODON PLUS / EXECUTIVE MVP APPROVAL
03 / 07
HOMEPAGE
Featured programs, shorts carousel and All Programs CTA
PROGRAMS HUB
Browse shows, seasons and episodes
ARTICLES
Relevant embedded videos chosen by editors
▶
VIDEO PLAYS ON ALMODON.COM • NO REDIRECT
ALMODON +
YOUR CONCEPT DESIGN
DESIGN REVIEW
Paste Figma / Canva / prototype link here
The concept link is not yet supplied; this is an editable placeholder, not a live link.

## Slide 4
ALMODON
DELIVERY SCOPE — COMMITTED PROPOSAL
MVP | 12 features required to launch
ALMODON PLUS / EXECUTIVE MVP APPROVAL
04 / 07
DISCOVERY & VIEWING
EDITORIAL, CONTEXT & QUALITY
M01
Almodon+ navigation
Visible entry point in the main site navigation.
M02
Homepage featured module
Curated programs/shorts; mobile swipe; all-programs CTA.
M03
Programs directory
Show cards, imagery, latest content and responsive layout.
M04
Program detail & episodes
Synopsis, seasons and ordered episode collection.
M05
Shorts discovery
Portrait-friendly content cards and in-site viewing.
M06
On-site player
Responsive playback, standard controls and error states.
M07
Article video placements
Editors attach relevant shorts or episodes to stories.
M08
Related content & sharing
Next/related videos, program links and share controls.
M09
Content integration
Reuse programs/episode/short metadata from one source.
M10
Editorial curation
Feature, reorder, publish/unpublish via CMS workflow.
M11
Analytics & controlled pilot
Track impressions, starts, watch depth and site impact.
M12
Launch quality essentials
Mobile/RTL, accessibility, SEO, rights, lazy load, QA.
ACCEPTANCE GATE • No user is redirected away from Almodon to play a selected video.

## Slide 5
ALMODON
FUTURE ROADMAP — NOT APPROVED SCOPE
After MVP | 12 opportunities to prioritize from evidence
ALMODON PLUS / EXECUTIVE MVP APPROVAL
05 / 07
VIEWER EXPERIENCE
EDITORIAL INTELLIGENCE & GROWTH
P01
Personalized discovery
Suggestions based on consented interests and signals.
P02
Continue watching
Resume across visits, subject to account strategy.
P03
Follow programs & alerts
Opt-in new-episode reminders and program follows.
P04
Immersive vertical shorts
Full-screen swipe feed for portrait videos.
P05
Autoplay next / smart queue
User-controlled continuous viewing suggestions.
P06
Advanced video search
Filter by topic, presenter, show, date and type.
P07
Dynamic article recommendations
Automatically match videos to article context.
P08
AI transcripts & translation
Captions, searchable speech and multilingual options.
P09
Player convenience
Picture-in-picture and background audio if supported.
P10
Video advertising formats
Sponsorship/ad formats following commercial approval.
P11
Experiments & targeting
Test content ordering, cards and personalized modules.
P12
CMS/platform consolidation
Consolidate only with proven operational benefit.
PRIORITIZATION RULE • Evaluate post-MVP items using viewing data, editorial effort and cost — not design appeal alone.

## Slide 6
ALMODON
OPERATIONS, PROOF AND RISK
One editorial workflow. A measurable release.
ALMODON PLUS / EXECUTIVE MVP APPROVAL
06 / 07
CONTENT OPERATION
EDITORIAL TEAM
Select shows, episode order, artwork and feature picks.
SHARED CMS / FEED
One source of truth; no duplicate manual publishing.
ALMODON SITE
Publish to homepage, hub, articles and on-site player.
MEASURE VALUE
Qualified video engagement
Impressions → starts → watch minutes → completion
News-site protection
Article read depth, exits, engaged sessions, load speed
RELEASE GATES • Player embedding/rights verified • CMS metadata and publishing synced • Video events instrumented • Page performance protected

## Slide 7
ALMODON
EXECUTIVE DECISION AND NEXT STEPS
Approve a scoped MVP — then scale on evidence
ALMODON PLUS / EXECUTIVE MVP APPROVAL
07 / 07
APPROVAL REQUESTED
Authorize MVP design
and development.
Conditional on technical feasibility, engineering sizing and agreed release criteria.
01
DISCOVER
Player, rights, CMS/feed, analytics and effort sizing
02
DESIGN
Homepage, directory, articles, mobile and video UX
03
BUILD + QA
Integration, curation, responsive playback and events
04
PILOT + DECIDE
Measure qualified viewing vs. news-site guardrails
OUT OF MVP: subscriptions, accounts, full OTT rebuild, CMS migration.
No costs, delivery dates or engagement uplift are assumed before discovery and measurement.